# Implementation Plan: Native Supervisor Pattern Migration

Duration: 10-12 Days Scope: Migrate from agents-as-tools to native LangGraph supervisor pattern

## Architectural Changes

### Current Architecture: Agents-as-Tools with Task Stack

┌─────────────────────────────────────────────────────────────────────────────┐ │ FRONTEND REQUEST │ │ {input: [{content: [{text, custom_inputs}]}], custom_inputs: {state, …}} │ └─────────────────────────────────────────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────────────────────┐ │ predict_stream() Entry │ │ 1. Validate custom_inputs │ │ 2. Init checkpointer (StatelessMemorySaver) │ │ 3. Compile graph │ │ 4. Preprocess → HumanMessage or Command(resume=…) │ └─────────────────────────────────────────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────────────────────┐ │ LANGGRAPH EXECUTION LOOP │ │ ┌─────────────────────┐ ┌─────────────────────┐ │ │ │ intent_classifier │───▶│ tool_node │ │ │ │ (~200+ lines) │ │ │ │ │ │ │ │ • ToolFactory │ │ │ │ • Check task_stack │ │ • Execute tool │ │ │ │ • LLM routing │◀───│ • Stream events │ │ │ │ • Create AIMessage │ │ • Return ToolMsg │ │ │ └─────────────────────┘ └─────────────────────┘ │ │ │ │ │ │ │ (end_condition) │ (sub-agent call) │ │ ▼ ▼ │ │ ┌──────┐ ┌───────────────────┐ │ │ │ END │ │ Databricks Mosaic │ │ │ └──────┘ │ Endpoint │ │ │ └───────────────────┘ │ └─────────────────────────────────────────────────────────────────────────────┘ │ ┌─────────────────┴─────────────────┐ ▼ ▼ ┌─────────────────┐ ┌─────────────────┐ │ GraphInterrupt │ │ Normal Complete │ │ (HITL pause) │ │ │ └─────────────────┘ └─────────────────┘ │ │ └─────────────────┬─────────────────┘ ▼ ┌─────────────────────────────────────────────────────────────────────────────┐ │ STREAMING TO FRONTEND │ │ 1. ResponseTextDeltaEvent (LLM tokens) │ │ 2. ResponseOutputItemDoneEvent (thinking/llm/response) │ │ 3. ResponseCompletedEvent (final state for resume) │ └─────────────────────────────────────────────────────────────────────────────┘

Task Stack for Nested Calls (A → B → A)

Data Model Complexity (Current)

┌─────────────────────────────────────────────────────────────────┐ │ MasterAgentState │ ├─────────────────────────────────────────────────────────────────┤ │ messages: List[BaseMessage] │ │ task_stack: List[TaskStruct] ─────────────────────┐ │ └─────────────────────────────────────────────────────────────────┘ │ ┌──────────────────────────────────┘ ▼ ┌─────────────────────────┐ │ TaskStruct │ ├─────────────────────────┤ │ parent_tool: str │ │ parent_state: dict │ │ task_id: str │ │ tool_struct: ToolStruct│──────┐ └─────────────────────────┘ │ ▼ ┌─────────────────────────┐ │ ToolStruct │ ├─────────────────────────┤ │ context: str │ │ content: Content │ │ tool_argument: ToolArg │──────┐ └─────────────────────────┘ │ ▼ ┌─────────────────────────┐ │ ToolArgument │ ├─────────────────────────┤ │ name: str │ │ arguments: dict │ └─────────────────────────┘

Plus: ToolMetadata, ToolContentStruct, StandardToolArgument, FrontEndInputStruct… (8+ schema classes for orchestration)

New Architecture (Option B): Native Supervisor

┌─────────────────────────────────────────────────────────────────┐ │ SIMPLIFIED GRAPH │ │ │ │ ┌──────────┐ │ │ │ START │ │ │ └────┬─────┘ │ │ │ │ │ ▼ │ │ ┌──────────┐ ┌──────────────┐ │ │ │ router │─────▶│ decline_letter│ │ │ │ (~50 │ └──────┬───────┘ │ │ │ lines) │ │ │ │ │ │◀────────────┘ │ │ │ │ │ │ │ │ ┌──────────────┐ │ │ │ │─────▶│smart_strategy │ │ │ │ │ └──────┬───────┘ │ │ │ │◀────────────┘ │ │ │ │ │ │ │ │ ┌──────────────┐ │ │ │ │─────▶│ hitl │ (interrupt) │ │ │ │ └──────┬───────┘ │ │ │ │◀────────────┘ │ │ │ │ │ │ │ │─────▶ END │ │ └──────────┘ │ │ │ │ State: { messages, current_agent, context_stack } │ │ context_stack: [ContextFrame(agent_name, context)] ← 2 fields │ └─────────────────────────────────────────────────────────────────┘

Comparison Side-by-Side

CURRENT (Agents-as-Tools) NEW (Native Supervisor) ───────────────────────── ─────────────────────────

intent_classifier (200 lines) → router (50 lines) │ │ ▼ ▼ ToolNode conditional_edges │ │ ▼ ▼ ToolFactory agent_nodes

│ │ ▼ ▼ task_stack context_stack [TaskStruct [ContextFrame [ToolStruct (agent_name, [ToolArgument]]] context)]

~800 lines → ~400 lines 8+ schema classes → 3 simple models

Key Issues

The task_stack Anti-Pattern: * Problem: The intent_classifier manually pushes and pops items from a task_stack to track conversation depth. This reinvents the wheel. LangGraph is already a state machine designed to handle graph traversal. * Consequence: The logic in intent_classifier (in master_agent_graph.py) is extremely brittle. It contains nested conditions checking if last_task.parent_tool == last_message.name to decide whether to pop the stack. This logic will be a nightmare to debug if an agent fails unexpectedly or returns a non-standard message.

Monolithic intent_classifier Node: * Problem: The intent_classifier function does too much: routing, response formatting, state cleanup, and prompt generation. * Consequence: It violates the Single Responsibility Principle. A change in how “Welcome” messages are formatted requires editing the core routing logic.

Excessive Schema Wrapping: * Problem: Files like schemas.py and response_agent.py are filled with custom classes (ResponseAgentCustomOutput, SIResponsesAgentStreamEvent, Content, OutputItem) that wrap standard LangChain types. * Consequence: This adds a massive serialization/deserialization overhead. Developers spend more time marshalling data between formats than writing business logic.

Complex Tool Factory: * Problem: ToolFactory dynamically generates tool functions with decorators inside a method. * Consequence: This makes the code hard to statically analyze, type-check, or unit test. It hides the dependencies of the master agent.

# When TO Use Agents-as-Tools

ep the current pattern if: You expect to add 10+ agents dynamically Agents are plugins that users can configure You need LLM to discover/compose unknown agents You’re building a general-purpose agent framework

## Critical Design Decisions

### Functionality Parity Checklist

The new implementation MUST support all existing functionality:

| Feature | Current Implementation | New Implementation |
| --- | --- | --- |
| Task nesting (A→B→C→B→A) | task_stack: List[TaskStruct] | context_stack: List[ContextFrame] |
| LLM intent classification | hitl_handler with IC_PROMPT_TEMPLATE | Router node with same prompt |
| Direct request (is_direct) | Bypasses LLM, goes straight to agent | Router checks is_direct flag first |
| trusted flag | Skips LLM classification on resume | Router respects trusted flag |
| State preservation | parent_state in TaskStruct | parent_state in ContextFrame |
| Artifact passing | ToolContentStruct.artifact | artifact in ContextFrame |
| Completion detection | need_resume / is_interrupt | Same flags checked in agent node |
| Retry with backoff | _get_final_event retry loop | Same logic in agent node |
| Streaming thinking messages | prepare_thinking_message() | Same utility function |

## Phase 1: Foundation & Architecture (Days 1-4)

### New __init__.py Files to Create

src/__init__.py
src/agents/__init__.py
src/agents/orchestrator/__init__.py
src/smart_ investigator/__init__.py
src/smart_ investigator/foundation/__init__.py
src/smart_ investigator/foundation/agents/__init__.py
src/smart_ investigator/foundation/schemas/__init__.py
src/smart_ investigator/foundation/tools/__init__.py

### Create requirements.txt

langgraph>=0.2.0
langchain-core>=0.3.0
langchain-openai>=0.2.0
mlflow>=2.17.0
pydantic>=2.0.0
databricks-sdk>=0.30.0
httpx>=0.27.0
httpx-sse>=0.4.0
backoff>=2.2.0
more-itertools>=10.0.0
fastapi>=0.110.0
pyyaml>=6.0.0

### New File: src/agents/orchestrator/state.py

Defines state model with FULL functionality support:

from langgraph.graph import MessagesState
from langgraph.graph.message import add_messages
from pydantic import BaseModel, Field
from typing import Annotated, Literal, Optional, Any

class ContextFrame(BaseModel):
    """
    Replaces TaskStruct - maintains context for nested agent calls.

    When agent A calls agent B:
    1. Push ContextFrame(agent_name="A", parent_state=A's_state, ...) to stack
    2. Execute agent B
    3. When B completes, pop frame and return to A with preserved state
    """
    agent_name: str = Field(description="Name of the parent agent waiting for response")
    context: str = Field(description="What the parent agent was asking for")
    parent_state: dict = Field(default={}, description="Serialized state of parent agent to restore on return")
    artifact: dict = Field(default={}, description="Artifacts passed between agents (e.g., claim data, generated content)")
    task_id: str = Field(default="", description="Unique identifier for this task context")

class SupervisorState(MessagesState):
    """
    Main state for the supervisor graph.

    Replaces MasterAgentState but maintains same capabilities.
    """
    messages: Annotated[list, add_messages]
    current_agent: str = Field(default="", description="Next agent to route to")
    context_stack: list[ContextFrame] = Field(default=[], description="Stack for nested agent calls")

    # Direct request support (preserves is_direct functionality)
    is_direct: bool = Field(default=False, description="If True, bypass LLM classification")
    target_agent: str = Field(default="", description="Agent to call directly when is_direct=True")
    trusted: bool = Field(default=False, description="If True, skip LLM classification on HITL resume")

    # Artifact passing
    current_artifact: dict = Field(default={}, description="Artifact from last agent response")

AGENT_NAMES = Literal[
    "decline_letter",
    "smart_strategy",
    "agent_3",
    "agent_4",
    "agent_5",
    "hitl",
    "end"
]

### New File: src/agents/orchestrator/agent_config.py

Replaces YAML-based tool configuration:

from typing import TypedDict

class AgentEndpointConfig(TypedDict):
    endpoint_name: str
    description: str
    introduction: str
    expose_to_user: bool
    can_generate_task: bool
    use_checkpointer: bool

AGENT_ENDPOINTS: dict[str, AgentEndpointConfig] = {
    "decline_letter": {
        "endpoint_name": "decline-letter-agent",
        "description": "Crafts standardized declined letters for insurance claims",
        "introduction": "I can help you craft a declined letter.",
        "expose_to_user": True,
        "can_generate_task": True,
        "use_checkpointer": False,
    },
    "smart_strategy": {
        "endpoint_name": "smart-strategy-agent",
        "description": "Helps find claim IDs and related information",
        "introduction": "I can help you find your claim ID.",
        "expose_to_user": True,
        "can_generate_task": True,
        "use_checkpointer": False,
    },
    # Add other agents as needed
}

# Build introduction string for router prompt
def get_agents_introduction() -> str:
    return "\n".join(
        f"- {name}: {config['introduction']}"
        for name, config in AGENT_ENDPOINTS.items()
        if config['expose_to_user']
    )

### New File: src/agents/orchestrator/router.py

Router node with LLM classification AND direct request support:

from typing import Optional
from langchain_core.language_models.chat_models import BaseChatModel
from langchain_core.tools import StructuredTool
from langgraph.prebuilt import tools_condition
from .state import SupervisorState, AGENT_NAMES
from .agent_config import AGENT_ENDPOINTS, get_agents_introduction
from smart_investigator.foundation.tools.human_in_the_loop import HITL_AGENT_NAME
import logging

logger = logging.getLogger(__name__)

ROUTER_PROMPT_TEMPLATE = """You are an AI assistant specializing in routing insurance-related queries.
Your task is to determine whether the user's query falls into one of provided tools.

First, review the following context:
<context> {context} </context>

Now, consider the user's current query:
<user_query> {user_query} </user_query>

{prompt_last_messages}

The logic to determine the tool in the following order:
1) If the user_query is out of scope, call {hitl_name} to decline an answer.
2) If the context exists, prioritise calling the tool mentioned in the context if its description matches the intention of user_query.
3) If the user_query and the context matches partially, call {hitl_name} for follow-up clarification.
4) If other tools match the intention of user_query, call that tool.

You must return one single tool call only.

Available agents:
{agents}
"""

def create_router_node(llm: BaseChatModel, tools: list[StructuredTool]):
    """
    Creates a router node that handles:
    1. New conversations (welcome message)
    2. Direct requests (bypass LLM)
    3. Trusted resume (bypass LLM)
    4. LLM-based intent classification
    """

    async def router_node(state: SupervisorState) -> dict:
        messages = state.get("messages", [])
        context_stack = state.get("context_stack", [])
        is_direct = state.get("is_direct", False)
        target_agent = state.get("target_agent", "")
        trusted = state.get("trusted", False)

        # --- Case 1: New conversation ---
        if not messages:
            logger.info("New conversation - sending welcome message")
            return {
                "current_agent": "hitl",
                "is_direct": False,
                "trusted": False,
            }

        # --- Case 2: Direct request (bypass LLM) ---
        if is_direct and target_agent:
            if target_agent in AGENT_ENDPOINTS or target_agent == HITL_AGENT_NAME:
                logger.info(f"Direct request to {target_agent}")
                return {
                    "current_agent": target_agent,
                    "is_direct": False,  # Reset for next iteration
                }
            else:
                logger.warning(f"Invalid direct request target: {target_agent}")
                # Fall through to LLM classification

        # --- Case 3: Trusted resume (bypass LLM) ---
        if trusted and context_stack:
            last_context = context_stack[-1]
            logger.info(f"Trusted resume to {last_context.agent_name}")
            return {
                "current_agent": last_context.agent_name,
                "trusted": False,  # Reset for next iteration
            }

        # --- Case 4: LLM-based intent classification ---
        last_message = messages[-1]
        user_query = last_message.content if hasattr(last_message, 'content') else str(last_message)

        # Build context from stack
        context = ""
        if context_stack:
            last_context = context_stack[-1]
            context = last_context.context

        # Build prompt
        prompt = ROUTER_PROMPT_TEMPLATE.format(
            context=context,
            user_query=user_query,
            prompt_last_messages="",  # Can add previous messages if needed
            hitl_name=HITL_AGENT_NAME,
            agents=get_agents_introduction(),
        )

        logger.info(f"Router prompt:\n{prompt}")

        # Call LLM with tool binding
        llm_with_tools = llm.bind_tools(tools=tools)
        response = await llm_with_tools.ainvoke(prompt)

        # Check if LLM made a tool call
        if tools_condition(messages + [response]) == "tools":
            tool_call = response.tool_calls[0]
            agent_name = tool_call["name"]
            logger.info(f"LLM routed to: {agent_name}")
            return {"current_agent": agent_name}
        else:
            # LLM didn't make a tool call - ask for clarification
            logger.warning("LLM did not make a tool call - defaulting to HITL")
            return {"current_agent": "hitl"}

    return router_node


def route_to_agent(state: SupervisorState) -> str:
    """Conditional edge function - returns the agent name to route to."""
    return state.get("current_agent", "hitl")

### New File: src/agents/orchestrator/agent_nodes.py

Agent wrapper nodes with FULL functionality:

from typing import Tuple, Optional
from copy import deepcopy
from langgraph.types import StreamWriter
from langgraph.config import get_stream_writer
from langgraph.runtime import Runtime, get_runtime
from langchain_core.messages import AIMessage
from databricks.sdk import WorkspaceClient
from mlflow.types.responses import ResponsesAgentStreamEvent
from .state import SupervisorState, ContextFrame
from .agent_config import AGENT_ENDPOINTS
from smart_investigator.foundation.utils.utils import prepare_thinking_message, is_retryable_exception, backoff_second
from smart_investigator.foundation.schemas.schemas import SIErrorCode, DoneType
import logging
import time
import uuid

logger = logging.getLogger(__name__)


def create_agent_node(agent_name: str, endpoint_config: dict):
    """
    Creates an agent node that:
    1. Streams thinking messages
    2. Calls Databricks endpoint with proper state
    3. Handles completion detection (is_interrupt flag)
    4. Manages context_stack for nested calls
    5. Preserves parent_state for resumption
    6. Passes artifacts between agents
    """

    client = WorkspaceClient().serving_endpoints.get_open_ai_client()

    async def agent_node(state: SupervisorState) -> dict:
        writer: StreamWriter = get_stream_writer()
        runtime: Runtime = get_runtime()
        request = deepcopy(runtime.context.get("request", {}))
        context_stack = deepcopy(state.get("context_stack", []))

        # --- Stream thinking message ---
        thinking_msg = prepare_thinking_message(
            agent_name=agent_name,
            text=f"Processing with {agent_name}..."
        )
        writer(thinking_msg)

        # --- Prepare input state for sub-agent ---
        # If this agent was previously interrupted, restore its state
        input_state = {}
        if context_stack:
            for frame in reversed(context_stack):
                if frame.agent_name == agent_name:
                    input_state = deepcopy(frame.parent_state)
                    break

        # Update request with state
        if not endpoint_config.get('use_checkpointer', False):
            request['custom_inputs']['state'] = input_state

        # --- Call endpoint with retry ---
        final_event, agent_state_out = await _call_endpoint_with_retry(
            client=client,
            endpoint_name=endpoint_config['endpoint_name'],
            request=request,
            writer=writer,
            agent_name=agent_name,
        )

        # --- Extract response data ---
        contents = final_event.item.content
        if not contents:
            raise Exception(f'[{agent_name}] Response content must not be empty!', SIErrorCode.INTERFACE_MISMATCH)

        content = contents[0]
        custom_outputs = content.custom_outputs or {}
        master_agent_context = custom_outputs.get('master_agent_context', {})

        # --- Completion Detection ---
        # This is the KEY logic that determines if agent is done
        is_interrupt = final_event.item.custom_outputs.get('is_interrupt', False)
        is_complete = not is_interrupt

        # Extract artifact from response
        response_artifact = custom_outputs.get('artifact', {})

        if is_complete:
            # --- Agent completed its task ---
            logger.info(f"{agent_name} completed task")

            if context_stack:
                # Return to parent agent
                parent_frame = context_stack[-1]
                logger.info(f"Returning to parent: {parent_frame.agent_name}")

                return {
                    "messages": [AIMessage(content=content.text)],
                    "current_agent": parent_frame.agent_name,
                    "context_stack": context_stack[:-1],  # Pop the frame
                    "current_artifact": response_artifact,
                    "is_direct": True,  # Direct return to parent
                    "target_agent": parent_frame.agent_name,
                    "trusted": True,  # Trust the return path
                }
            else:
                # No parent waiting - go to end or HITL for next task
                return {
                    "messages": [AIMessage(content=content.text)],
                    "current_agent": "hitl",  # Ask what to do next
                    "context_stack": [],
                    "current_artifact": response_artifact,
                    "is_direct": False,
                    "trusted": False,
                }

        else:
            # --- Agent needs more input (interrupted) ---
            logger.info(f"{agent_name} interrupted - needs more input")

            next_tool = master_agent_context.get('next_tool', {})
            next_agent = next_tool.get('name', 'hitl')
            context = master_agent_context.get('context', f"{agent_name} is requesting input")

            # Push current agent to stack so we can return to it
            new_frame = ContextFrame(
                agent_name=agent_name,
                context=context,
                parent_state=agent_state_out,  # Preserve state for resumption
                artifact=response_artifact,
                task_id=str(uuid.uuid4()),
            )

            return {
                "messages": [AIMessage(content=content.text)],
                "current_agent": next_agent,
                "context_stack": context_stack + [new_frame],  # Push frame
                "current_artifact": response_artifact,
                "is_direct": False,
                "trusted": False,
            }

    return agent_node


async def _call_endpoint_with_retry(
    client,
    endpoint_name: str,
    request: dict,
    writer: StreamWriter,
    agent_name: str,
    max_attempts: int = 3,
) -> Tuple[ResponsesAgentStreamEvent, dict]:
    """
    Calls Databricks endpoint with retry logic.

    Retry semantics:
    - Retry on transient errors if nothing streamed yet
    - Do NOT retry if already emitted events (would cause duplicates)
    """
    attempt = 0

    while attempt < max_attempts:
        attempt += 1
        received_any = False
        final_response = None
        state_out = ""

        try:
            stream = client.responses.create(
                model=endpoint_name,
                input=request.get("input", []),
                stream=True,
                extra_body={
                    "user": request.get("user", ""),
                    "custom_inputs": request.get("custom_inputs", {}),
                    "databricks_options": {"return_trace": True},
                },
            )

            for event in stream:
                received_any = True

                if event.type == 'response.output_text.delta':
                    # Stream LLM tokens
                    thinking_event = prepare_thinking_message(stream_event=event)
                    writer(thinking_event)

                elif event.type == 'response.output_item.done':
                    custom_outputs = event.item.custom_outputs
                    if not custom_outputs:
                        raise Exception(f"[{agent_name}] custom_outputs required!", SIErrorCode.INTERFACE_MISMATCH)

                    event_type = custom_outputs.get("event", "")
                    if event_type in (DoneType.llm, DoneType.thinking):
                        thinking_event = prepare_thinking_message(stream_event=event)
                        writer(thinking_event)
                    elif event_type == DoneType.response:
                        final_response = event
                    else:
                        raise Exception(f"[{agent_name}] Invalid event type: {event_type}", SIErrorCode.INTERFACE_MISMATCH)

                elif event.type == 'response.completed':
                    state_out = event.response.metadata.get('state', '')

                else:
                    logger.warning(f"[{agent_name}] Unsupported event type: {event.type}")

            if final_response:
                return final_response, state_out

            raise RuntimeError(f"[{agent_name}] Stream completed without final response")

        except Exception as exc:
            if not is_retryable_exception(exc) or received_any or attempt >= max_attempts:
                raise Exception(f"[{agent_name}] Endpoint error: {exc}", SIErrorCode.AGENT_ENDPOINT_FAILURE)

            sleep_seconds = backoff_second(attempt)
            logger.warning(f"[{agent_name}] Retrying after {sleep_seconds}s (attempt {attempt})")

            retry_msg = prepare_thinking_message(
                agent_name=agent_name,
                text=f"Retrying connection to {agent_name}..."
            )
            writer(retry_msg)
            time.sleep(sleep_seconds)

    raise RuntimeError(f"[{agent_name}] Max retries exceeded")

### New File: src/agents/orchestrator/supervisor_graph.py

Main graph with supervisor pattern:

from langgraph.graph import StateGraph, START, END
from langchain_core.language_models.chat_models import BaseChatModel
from langchain_core.tools import StructuredTool
from .state import SupervisorState
from .router import create_router_node, route_to_agent
from .agent_nodes import create_agent_node
from .agent_config import AGENT_ENDPOINTS
from smart_investigator.foundation.tools.human_in_the_loop import hitl_node, HITL_AGENT_NAME


def create_supervisor_graph(llm: BaseChatModel, tools: list[StructuredTool]) -> StateGraph:
    """
    Creates the main supervisor graph.

    Architecture:
        START → router → [agent nodes / hitl] → router → ... → END

    The router decides which agent to call based on:
    1. is_direct flag (bypass LLM)
    2. trusted flag (bypass LLM on resume)
    3. LLM intent classification

    Agents can:
    - Complete and return to parent (pop context_stack)
    - Interrupt and call another agent (push context_stack)
    - Request HITL for user input
    """
    graph = StateGraph(SupervisorState)

    # --- Add router node ---
    graph.add_node("router", create_router_node(llm, tools))

    # --- Add agent nodes ---
    for name, config in AGENT_ENDPOINTS.items():
        graph.add_node(name, create_agent_node(name, config))

    # --- Add HITL node ---
    graph.add_node(HITL_AGENT_NAME, hitl_node)

    # --- Define edges ---
    graph.add_edge(START, "router")

    # Conditional routing from router to agents
    agent_routes = {name: name for name in AGENT_ENDPOINTS.keys()}
    agent_routes[HITL_AGENT_NAME] = HITL_AGENT_NAME
    agent_routes["end"] = END

    graph.add_conditional_edges("router", route_to_agent, agent_routes)

    # All agents return to router
    for name in AGENT_ENDPOINTS.keys():
        graph.add_edge(name, "router")
    graph.add_edge(HITL_AGENT_NAME, "router")

    return graph

## Phase 2: Migrate Agents (Days 5-7)

### Modify: src/agents/orchestrator/master_agent.py

Switch from tools to supervisor graph:

# Before
from agents.orchestrator.master_agent_graph import get_master_agent_graph
from agents.orchestrator.tools_set import tools as agent_tools

class MasterAgentResponsesAgent(LanggraphResponsesAgent):
    def get_graph(self) -> StateGraph:
        return get_master_agent_graph(self.llm, tools=agent_tools + [human_in_the_loop])

# After
from agents.orchestrator.supervisor_graph import create_supervisor_graph
from agents.orchestrator.agent_config import AGENT_ENDPOINTS

class MasterAgentResponsesAgent(LanggraphResponsesAgent):
    def get_graph(self) -> StateGraph:
        # Build tools list for LLM binding (used by router for classification)
        tools = self._build_tools_for_router()
        return create_supervisor_graph(self.llm, tools)

    def _build_tools_for_router(self) -> list[StructuredTool]:
        """Build minimal tool definitions for LLM intent classification."""
        from langchain_core.tools import StructuredTool
        tools = []
        for name, config in AGENT_ENDPOINTS.items():
            tool = StructuredTool.from_function(
                func=lambda text, rationale: None,  # Dummy - never called
                name=name,
                description=config['description'],
            )
            tools.append(tool)
        return tools

### Modify: src/smart_ investigator/foundation/tools/human_in_the_loop.py

Convert to work as a node instead of a tool:

from langgraph.types import interrupt
from langchain_core.messages import AIMessage
from mlflow.types.responses_helpers import Content
from smart_investigator.foundation.schemas.schemas import ContentCustomOutput, MasterAgentContext
from .tool_names import MASTER_AGENT_NAME
import json

HITL_AGENT_NAME = "human_in_the_loop"

WELCOME_PROMPT = """Welcome! I can help you with the following tasks:
{tasks}

What would you like to do?"""

REPEAT_PROMPT = """Is there anything else I can help you with?
{tasks}"""


async def hitl_node(state: SupervisorState) -> dict:
    """
    Human-in-the-loop node using LangGraph interrupt.

    This node:
    1. Prepares output to show the user
    2. Calls interrupt() to pause execution
    3. Returns with user's response when resumed
    """
    from agents.orchestrator.agent_config import get_agents_introduction

    messages = state.get("messages", [])
    context_stack = state.get("context_stack", [])

    # Determine what message to show
    if not messages:
        # Welcome message
        text = WELCOME_PROMPT.format(tasks=get_agents_introduction())
    elif not context_stack:
        # No pending tasks - ask what's next
        text = REPEAT_PROMPT.format(tasks=get_agents_introduction())
    else:
        # Agent requested input - use their message
        last_message = messages[-1]
        text = last_message.content if hasattr(last_message, 'content') else str(last_message)

    # Build interrupt payload
    interrupt_content = [
        Content(
            type='output_text',
            text=text,
            custom_outputs=ContentCustomOutput(
                sender=MASTER_AGENT_NAME,
                artifact={},
                master_agent_context=MasterAgentContext(
                    is_direct=False,
                    context="Waiting for user input",
                    next_tool=None,
                )
            )
        )
    ]

    # Interrupt and wait for user response
    user_response = interrupt(interrupt_content)

    # User has responded - extract their input
    user_text = user_response.text if hasattr(user_response, 'text') else str(user_response)
    user_custom_inputs = getattr(user_response, 'custom_inputs', {})

    # Check for direct request in user's response
    is_direct = user_custom_inputs.get('is_direct', False)
    target_agent = user_custom_inputs.get('agent_name', '')

    return {
        "messages": [AIMessage(content=user_text)],
        "current_agent": "",  # Router will decide
        "is_direct": is_direct,
        "target_agent": target_agent,
        "trusted": False,
    }

### Modify: src/smart_ investigator/foundation/agents/response_agent.py

Fix exception handling (replace bare except: clauses):

# Before (lines 204, 218, 247, 255)
except:
    return []

# After
except Exception as e:
    logger.error(f"Error processing response: {e}")
    return []

## Phase 3: Update Streaming (Days 8-9)

### Event Compatibility Matrix

| Event | Current Source | New Source | Changes Needed |
| --- | --- | --- | --- |
| ResponseTextDeltaEvent | Tool streaming | Agent node streaming | Verify format |
| ResponseOutputItemDoneEvent(thinking) | prepare_thinking_message | Router node | Same format |
| ResponseOutputItemDoneEvent(response) | ToolMessage handling | Agent node response | Verify format |
| ResponseCompletedEvent | predict_stream | predict_stream | No change |

### Verify in agent_nodes.py

# Ensure streaming events match frontend expectations
writer({
    "type": "response.output_text.delta",
    "delta": chunk_text,
    "item_id": item_id
})

# Ensure done events match
writer({
    "type": "response.output_item.done",
    "item": {
        "type": "message",
        "content": [...],
        "custom_outputs": {"event": "thinking", ...}
    }
})

### Test Streaming End-to-End

- Start conversation - verify welcome message streams

- Route to agent - verify thinking message appears

- Agent responds - verify response streams correctly

- HITL interrupt - verify interrupt event format

- Resume - verify state preserved

## Phase 4: Cleanup (Days 10-11)

### Files to Delete

src/smart_ investigator/foundation/tools/tool_factory.py
src/smart_ investigator/foundation/tools/tool_set.py
src/smart_ investigator/foundation/tools/tool_set_utils.py
src/agents/orchestrator/tools_set.py
src/agents/orchestrator/master_agent_graph.py

### Simplify: src/smart_ investigator/foundation/schemas/schemas.py

Remove these schemas (no longer needed): - ToolMetadata - ToolContentStruct - ToolStruct - ToolArgument - TaskStruct

Keep: - SupervisorState (or move to state.py) - ContextFrame - Event types and error codes - Frontend I/O types

### Simplify: src/agents/orchestrator/master_agent_utils.py

Remove: - _traceback_direct_request() - format_task_struct() - Task stack management functions - IntentClassifierStruct

Keep: - HITL utility functions - Message creation helpers - Error handling utilities

### Delete Commented Code

Remove all commented-out code blocks across files. Git history preserves everything.

## Verification Checklist

### After Phase 1 (Day 4)

- All Python files compile without syntax errors

- New graph compiles: python -c "from src.agents.orchestrator.supervisor_graph import create_supervisor_graph"

- Router unit test passes with mock LLM

- Direct request test: is_direct=True bypasses LLM

- Trusted flag test: trusted=True bypasses LLM on resume

### After Phase 2 (Day 7)

- New conversation shows welcome message

- “craft a declined letter” routes to decline_letter agent

- HITL interrupt/resume works

- State preservation: agent state restored after nested call returns

- Artifact passing: artifacts flow between agents

### After Phase 3 (Day 9)

- Streaming events match before/after migration

- Frontend displays messages correctly

### After Phase 4 (Day 11)

- Full conversation flow works:

- User: I want to craft a declined letter
→ Routes to DeclineLetter
User: Where to find a claim id?
→ Routes to SmartStrategy (nested call)
→ DeclineLetter state pushed to context_stack
User: I am a partner
→ SmartStrategy completes
→ Pops context_stack, returns to DeclineLetter with restored state
User: My id is 123ABH
→ DeclineLetter continues with previous state
User: Motor
→ Letter generated, conversation ends

- Direct request test: Frontend sends is_direct=True, agent_name="smart_strategy" → routes directly

- Error handling test: Databricks timeout returns error message

- No deleted files are imported anywhere

## Summary

| Metric | Before | After |
| --- | --- | --- |
| Orchestration code | ~800 lines | ~400 lines |
| Number of schemas | 8+ tool-related | 3 simple models |
| Main routing function | 221 lines | ~50 lines |
| Files in orchestrator/ | 4 | 6 (but simpler) |

### What Changes for Frontend

Likely no changes needed, but verify: - custom_outputs.agent_name - Still present - custom_outputs.master_agent_context - Preserved - custom_inputs.is_direct - Still supported - custom_inputs.agent_name - Still supported - Streaming events - Same types, same format

### What Stays the Same

- MLflow ResponseAgent integration

- Databricks endpoint calls

- HITL interrupt/resume pattern

- All 5 sub-agents (just called differently)

- predict_stream() interface

- Direct request functionality

- State preservation for nested calls

- Artifact passing between agents

### Risk Assessment

- Medium risk - Architecture change, but simpler result

- Nested calls handled via context_stack instead of task_stack

- Phase 3 has 2 days buffer for streaming format issues

- All existing functionality explicitly preserved

### Key Design Decisions Documented

- ContextFrame replaces TaskStruct - Same fields, cleaner structure

- Router handles all routing logic - Direct, trusted, and LLM-based

- Completion detected via is_interrupt - Same as before

- State preserved in parent_state - Same as before

- Artifacts flow via artifact field - Same as before